## Slide 1
UNIVERSITY OF CINCINNATI | PROJECT TASKS OVERVIEW
OVERALL TASKS OVERVIEW
Overall Tasks | Description of the Tasks | Status
Task 1 | Connecting the smartwatch and sending data to the app | Completed
Task 2 | Cleaning up the sensor data (movement, heartbeat, sweat) | Ongoing
Task 3 | Finding the link between the watch data and stress (cortisol) | Just started
Task 1: Subtasks | Description of the Tasks | Status
Task 1.1 | Looked into which smartwatch could track body signals | Completed
Task 1.2 | Chose the Samsung Galaxy Watch8 for the project | Completed
Task 1.3 | Sent live watch data to the phone app | Completed
Task 1.4 | Calculated heart rate changes directly on the watch | Completed
Task 2: Subtasks | Description of the Tasks | Status
Task 2.1 | Made a program to tell when a person is moving, using test data | Completed
Task 2.2 | Made a program to work out heart-rate and sweat patterns, using test data | Completed
Task 2.3 | Add skin temperature into the analysis | Yet to start
Task 2.4 | Combine all the sensor readings into one table | Yet to start
Task 2.5 | Fine-tune the settings using real watch data | Yet to start
Task 3: Subtasks | Description of the Tasks | Status
Task 3.1 | Built and tested a first version of the AI model using public stress data | Completed
Task 3.2 | Collect real data from a test person | Yet to start
Task 3.3 | Check how well the watch data matches real stress (cortisol) levels | Yet to start
Task 3.4 | Make the AI model better using the real data collected | Yet to start

## Slide 2
UNIVERSITY OF CINCINNATI | PROJECT SCHEDULE
PLAN FOR THE NEXT FEW MONTHS (SEP – DEC 2026)
Tasks | Description | Months |  |  |  | Progress
 |  | Sep | Oct | Nov | Dec | 
Pick the Smartwatch | Chose the Samsung Galaxy Watch8 to record heart rate, EDA (sweat), skin temperature, and movement |  |  |  |  | Completed
Send Watch Data to the App | Set up Bluetooth so the watch sends live sensor data to the phone app |  |  |  |  | Completed
Process Heart Rate & Sweat Data | Turns raw heart rate and EDA readings into RMSSD, SDNN, and average sweat level per time chunk |  |  |  |  | Completed
Detect Movement | Flags accelerometer windows where the person was moving, so it isn't mistaken for stress |  |  |  |  | Completed
Build a First AI Model | Trained a Random Forest on the public WESAD dataset — about 90% accuracy telling stress apart from calm |  |  |  |  | In progress
Research Cortisol Timing | Cortisol peaks ~20-30 min after a stressful moment — find which time chunk matches which sample |  |  |  |  | Not started
Finish Combining All Sensor Data | Add skin temperature, then combine all four signals into one table |  |  |  |  | Not started
Collect Real Data from a Person | Have a real person wear the watch and give cortisol samples during a test |  |  |  |  | Not started
Check the Match & Improve the AI Model | Compare watch data to real cortisol levels, then retrain the AI model |  |  |  |  | Not started
Today
Completed
In progress
Planned